# Project Management and Execution Document

### 1. Work Breakdown Structure (WBS)

The project is systematically structured into five distinct phases, designed to be executed over a 12-month timeline. Each phase has specific tasks, durations, and key deliverables, ensuring a structured approach to development and deployment.

| Phase | Task | Duration | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Requirement Finalization & Component Procurement | Month 1-2 | SRS, SAD, BOM (Bill of Materials). |
| Phase 2 | Hardware Integration & Edge OS Setup | Month 3-4 | Sensor Kit Prototype, ROS2 Integration. |
| Phase 3 | AI Model Development & Cloud Backend | Month 5-7 | Trained ML Models, Firebase Integration. |
| Phase 4 | Digital Twin Dashboard & Localization | Month 8-9 | Web Dashboard, Bhashini Integration. |
| Phase 5 | Pilot Testing & Field Trials | Month 10-12 | Field Test Report, Final MVP. |

### 2. Risk Register

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Hardware Failure | High | Use industrial-grade (IP65) enclosures and redundant sensors. |
| Connectivity Issues | Medium | Implement local storage (Edge caching) and LTE failover. |
| Model Accuracy | High | Start with threshold-based alerts and transition to ML as data grows. |
| User Adoption | Medium | Provide voice alerts in local languages and simplified visual UI. |

### 3. Test Plan

The testing strategy encompasses multiple levels to ensure the robustness and reliability of the system:

- Unit Testing: This involves isolated testing of individual software components, such as sensor drivers and API endpoints, to verify their correct functionality.

- Integration Testing: Focuses on verifying the interactions between different modules, for example, ensuring that ROS2 nodes communicate correctly with the Cloud backend.

- Accuracy Testing: Machine learning model predictions are validated against known fault datasets and real-world scenarios to ensure high predictive accuracy.

- User Acceptance Testing (UAT): Conducted with actual MSME operators, UAT aims to gather feedback on the user interface, system usability, and overall alignment with operational needs.

### 4. Deployment Plan

The deployment process is designed to be systematic and user-centric, ensuring smooth integration into existing MSME operations:

- Site Survey: A thorough assessment of the MSME facility is conducted to identify critical machinery, optimal sensor mounting points, and environmental considerations.

- Installation: The IP65-rated sensor kit and the Jetson Gateway are physically mounted and connected to the target machinery.

- Calibration: The system undergoes an initial 48-hour calibration period to establish a baseline of "Normal" operating states for each monitored machine.

- Activation: Upon successful calibration, the AI monitoring system is activated, and access to the operator dashboard is provided to the MSME personnel.

- Training: A comprehensive half-day workshop is conducted for factory staff, focusing on how to interpret alerts, utilize the digital twin dashboard, and understand the system's functionalities.

### 5. Budget Summary (Estimated)

Based on the reference document, the total estimated cost is ₹10,20,000.

| Category | Cost (₹) |
| --- | --- |
| Hardware Costs | 2,50,000 |
| Software & AI Development | 3,20,000 |
| Prototyping & Testing | 2,40,000 |
| Contingency & Operations | 2,10,000 |
| Total | 10,20,000 |